## Slide 1: Status of PRECOS ISTC project 3813: Phase relation in corium systems
A.P. Alexandrov Research Institute of Technology
Presented by S. Bechta
4th PRECOS Project Meeting
June 8, 2011, St. Petersburg

## Slide 2: Contents
  General information
  Project focus
  Test matrix
  Objectives of the 3rd project meeting
  Status of actions adopted by the 2nd project meeting

## Slide 3: Participating organizations
Areva NP, Germany
ISTC, Moscow
FZK, Germany
IRSN,
France
ITU,
EU
CEA,
France
Collaborators
Steering committee
Operation Agent: A.P. Alexandrov RIT, Russia
Coordinator
ISC RAS,
Russia
IVTAN,
Russia
SPb State Electrotechnical University,
Russia
SPb State
Technological University, Russia
  Altogether about 50 people (1 Acc + 6 Prof + 23 PhD + engineers)

## Slide 4: PRECOS project focus
Project objective: Experimental study of phase diagrams of corium mixtures relevant for in-and ex-vessel conditions
Data application
  Liquidus and solidus temperatures versus component concentrations
  Temperature-concentration regions of the miscibility gap
  Coordinates of eutectic, monotectic and other characteristic system parameters
  Solid solution solubility limits
Experimental data
  Thermodynamic database optimization
  Thermodynamic code validation
  Corium behaviour modeling

## Slide 5: Contract information
  Project extension for 2 quarters without additional funding has been approved by ISTC in February 2011
  We would like to discuss with collaborators and ISTC staff a possibility of project prolongation ( with additional funding, if there is a chance). Motivation:
  to extent experimental studies;
  to keep alive the existed collaboration format through ISTC and PRECOS Steering Committee

## Slide 6: PRECOS test matrix
Task | Composition | Atmosphere | Experimental data | Priority level | Pt N
1 | U-Zr-Fe-O | Argon | Selected points (liquidus, solidus, tie-lines in the miscibility gap) | 1 | 6
2 | ZrO2 - FeOy | Air and pO2 control | liquidus, solidus, solubility limits | 2 | 3
 | UO2 - SiO2 | Nitrogen | liquidus, solidus, solubility limits, eutectic point | 1 | 7
 | CaO - UO2 |  |  | 1 | 7
3 | UO2 – FeO – SiO2 | Argon | liquidus, solidus, solubility limits, tie-lines in the miscibility gap, ternary eutectic point | 1 | 10
 | UO2 – FeO – CaO |  | liquidus, solidus, solubility limits, ternary eutectic point | 1 | 10
 | ZrO2 - FeO - SiO2 |  | ternary eutectic point | 2 | 2
 | ZrO2 - FeO - CaO |  | ternary eutectic point | 2 | 2
4 | Eutectic composition measurement of a realistic complex corium mixture | Argon or Air | Systems proposed by partners: - French system - German system - Russian system | 2 | 3
- In progress - Delay

## Slide 7: Status of actions adopted by the 3rd project meeting
Action (6) The Operation Agent will provide collaborators with the data on melt contamination with the crucible material in the already performed tests in UO2-FeO-CaO and UO2-FeO-SiO2 systems. Collaborators will come to a decision concerning reasonability of continuing tests in Mo crucibles.
The data on melt contamination will be provided in presentations of V. Almjashev
Action (5) M. Barrachin will send a copy of the paper by Pialoux on the studies of the subsolidus domain of the UO2-CaO diagram.
The paper has been received. Thanks to Marc!

## Slide 8: 4th meeting objectives
Discuss results of the performed experiments
Coordinate plans of the future quarter, in particular, specify conditions of tests to be carried out for the last task of the project: prototypic complex corium study
Discuss possibility of 2nd project extension to keep the collaboration up to ISTC closure
Other matters (new collaborators, publications, etc)
???